Weekly Progress Report

T12

Travis Berger

Week ending 04/12/2015

Completed Tasks:

1. Combined power supply design with MSG schematic in Eagle.
2. Created layout.
3. Worked on Experiment Manual for experiment.

Tasks to Be Completed Next Week:

1. When parts arrive test parts on protoboard to confirm setup.
2. Route board in EPL to test experiment before shipping out.
3. Hold a layout review. If review is satisfactory ship board schematics to be routed.